PRAVAAH AI

Predictive Risk & Anticipatory Vulnerability Assessment for Hazard Action

Master Technical, Architecture & Implementation Document

Google Hackathon • Bay of Bengal / Coastal APAC Disaster Intelligence

| Document Item | Value |
| --- | --- |
| Document purpose | Single source of truth for the complete project lifecycle |
| Architecture scope | S0 through final deployment, validation and hackathon presentation |
| Primary use case | Pre-landfall cyclone risk, vulnerability, impact and anticipatory-action intelligence |
| Initial historical replay | Cyclone Michaung (2023), with Coastal Andhra Pradesh as the primary focus |
| Core platforms | Google Earth Engine + geospatial processing + meteorological data + Gemini |
| Document status | Living master specification |

# Document Control & Table of Contents

This document is intended to evolve with the implementation. Every architectural decision, dataset, model, API, validation result and demo assumption should be traceable back to a section here.

- S0 — Problem Definition, Scope & Architecture Lockdown

- S1 — Data & Ground Truth

- S2 — Hazard, Exposure, Vulnerability & Risk Modeling

- S3 — AI / Gemini Intelligence Layer

- S4 — Anticipatory Action & Decision Engine

- S5 — Command Dashboard & User Experience

- S6 — Backend, APIs, Database & Geospatial Services

- S7 — Validation, Calibration, Testing & Uncertainty

- S8 — Security, Reliability, Governance & Responsible AI

- S9 — Deployment, Observability & Productionization

- S10 — Demo Scenario, Evaluation Strategy & Presentation

- S11 — Documentation, Repository & Final Deliverables

- S12 — Implementation Roadmap, Team Roles & Definition of Done

- Appendix A — Data Registry Template

- Appendix B — Risk/Feature Schema

- Appendix C — API Contract Outline

- Appendix D — Gemini Prompt & Tool-Calling Contract

- Appendix E — Validation Metrics

- Appendix F — Known Limitations & Future Scope

# Executive Summary

PRAVAAH AI is an anticipatory disaster-intelligence platform designed for extreme weather events affecting the Bay of Bengal and coastal Asia-Pacific regions. Its purpose is to move disaster management from reactive post-landfall response toward pre-landfall preparation.

The system combines satellite Earth-observation data, meteorological observations and forecasts, terrain, land cover, population, infrastructure and historical disaster evidence. A geospatial hazard and risk engine converts those inputs into localized hazard, exposure, vulnerability and impact layers. Gemini provides multimodal reasoning, natural-language interaction, explanation and advisory generation over grounded model outputs.

The central product question is: “Given what is known about the cyclone now, what is likely to happen locally, what people and infrastructure are exposed, how certain are we, and what should authorities prepare before landfall?”

FORECAST / OBSERVATION
        ↓
HAZARD MODELING
        ↓
EXPOSURE MAPPING
        ↓
VULNERABILITY ASSESSMENT
        ↓
RISK + IMPACT
        ↓
SCENARIO / UNCERTAINTY
        ↓
ANTICIPATORY ACTION
        ↓
GEMINI EXPLANATION + ADVISORY
        ↓
AUTHORITY DASHBOARD / ALERTS / REPORTS

# S0 — Problem Definition, Scope & Architecture Lockdown

## S0.1 Challenge interpretation

The challenge requires an AI-powered predictive risk and vulnerability platform using Google Earth Engine satellite feeds, real-time meteorological information and Gemini multimodal reasoning. Required capabilities include cyclone storm-surge simulation, local rainfall-damage pathway prediction, critical-infrastructure exposure mapping and automated early-warning advisory dispatch.

The project therefore cannot be reduced to a weather dashboard or chatbot. The core deliverable is a decision-support system that connects physical hazard forecasts to localized consequences and pre-landfall actions.

## S0.2 Problem statement

Current disaster workflows can become reactive when detailed local impact information is unavailable until flooding, wind damage or infrastructure disruption has already occurred. PRAVAAH addresses the information gap between a regional cyclone forecast and the concrete decisions required by local authorities.

The system aims to provide an evolving, explainable assessment of hazard, exposure, vulnerability, uncertainty and recommended anticipatory actions.

## S0.3 Product thesis

From predicting disasters to predicting their consequences.

Cyclone forecast
   → local hazard
   → exposed people/assets
   → vulnerability
   → probable impact
   → prioritized action
   → authority-specific communication

## S0.4 Target users

| User | Primary need | System output |
| --- | --- | --- |
| District Disaster Management Authority | Understand local impact and priorities | Risk map, priority actions, scenario reports |
| Municipal authority | Ward-level planning | Flood/road/shelter/infrastructure exposure |
| Electricity / utility teams | Protect critical power assets | Asset risk and intervention priority |
| Health department | Maintain medical access | Hospital exposure and road-access analysis |
| Emergency / rescue teams | Pre-position resources | Priority zones, routes, shelters |
| Insurance / financial stakeholders | Parametric trigger intelligence | Threshold and exposure simulation |

## S0.5 In-scope capabilities

- Cyclone track and intensity ingestion/replay.

- Satellite-based terrain, land-cover and flood evidence extraction.

- Rainfall hazard and cumulative rainfall analysis.

- Scenario-based coastal surge/inundation screening.

- Wind exposure modeling.

- Flood pathway / low-lying-area analysis.

- Critical infrastructure exposure mapping.

- Population exposure estimation.

- Composite risk and vulnerability scoring.

- Scenario / what-if simulation.

- Uncertainty representation.

- Gemini-grounded natural-language disaster copilot.

- Authority-specific advisory generation.

- Parametric-insurance trigger simulation.

- Historical-event validation.

## S0.6 Explicit non-goals

- Do not claim operational certification for evacuation or emergency response.

- Do not present a simplified surge model as a full hydrodynamic ocean model.

- Do not allow Gemini to invent risk scores, thresholds or asset facts.

- Do not represent simulated insurance triggers as real contractual determinations.

- Do not claim real-time data where only historical or delayed data is available.

- Do not replace official meteorological or disaster-management authorities.

## S0.7 Architecture principle

Deterministic/geospatial/model layers calculate facts; Gemini interprets and communicates those facts. This separation is foundational.

DATA SOURCES
    ↓
DATA FUSION / NORMALIZATION
    ↓
HAZARD ENGINE
    ↓
EXPOSURE ENGINE
    ↓
VULNERABILITY / RISK ENGINE
    ↓
SCENARIO ENGINE
    ↓
ACTION ENGINE
    ↓
GEMINI INTELLIGENCE LAYER
    ↓
DASHBOARD / ALERTS / REPORTS

# S1 — Data & Ground Truth

## S1.1 Data philosophy

The project will maintain a formal data registry. Every external dataset must have a source, collection identifier or API, temporal coverage, spatial resolution, license/usage condition, preprocessing procedure and declared role in the system.

The prototype should prefer a small number of strong, documented datasets over a large collection of poorly understood sources.

## S1.2 Core dataset inventory

| Layer | Dataset/source | Role | Status |
| --- | --- | --- | --- |
| SAR | Sentinel-1 GRD / GEE | Cloud-independent flood/water evidence | Core |
| Optical | Sentinel-2 SR Harmonized / GEE | Land/water/built-environment context | Core |
| Elevation | SRTM / GEE | Elevation and terrain features | Core |
| Land cover | Dynamic World / GEE | Probabilistic land-cover features | Core |
| Historical water | JRC Global Surface Water / GEE | Baseline water occurrence/change | Core |
| Rainfall history | CHIRPS / GEE | Historical rainfall distribution and anomalies | Core |
| Weather forecast | NOAA GFS / GEE | Forecast meteorological fields | Core |
| Population | GHSL / GEE | Human exposure | Core |
| Built-up | GHSL / GEE | Built-environment exposure | Core |
| Infrastructure | OpenStreetMap / Overpass | Roads, hospitals, power, shelters | Core |
| Cyclone truth | NOAA IBTrACS | Historical track/intensity | Core |
| Historical context | ERA5/ERA5-Land where useful | Reanalysis/background climate features | Supporting |
| Official operational information | IMD / relevant national agencies | Current warnings and authoritative context | To integrate after access review |

## S1.3 Primary historical replay

The initial demonstration and validation case is Cyclone Michaung (2023), with coastal Andhra Pradesh as the primary focus. The event is useful because it has a documented Bay of Bengal track, Andhra Pradesh landfall context, substantial rainfall/flooding evidence and official pre-landfall forecasts.

The historical replay will reconstruct snapshots such as T−48h, T−36h, T−24h, T−12h and T−6h where data availability permits. The purpose is not to pretend that a historical forecast can be exactly recreated; it is to test whether the architecture can transform information available at progressively earlier times into progressively more localized risk intelligence.

## S1.4 Area of interest

The initial AOI is the southern/coastal Andhra Pradesh belt with sufficient surrounding geography to capture cyclone approach, rainfall footprint, coastal inundation and inland impact pathways. Adjacent affected areas can be included for validation where the event footprint crosses state boundaries.

## S1.5 Data pipeline

External source
    ↓
Raw capture
    ↓
Integrity / metadata record
    ↓
Spatial + temporal normalization
    ↓
Quality checks
    ↓
Feature extraction
    ↓
Processed geospatial layers
    ↓
Model-ready feature store
    ↓
Risk / validation engines

## S1.6 Data directory

data/
├── registry/
│   ├── source_registry.csv
│   ├── dataset_catalog.csv
│   └── data_dictionary.csv
├── raw/
│   ├── ibtracs/
│   ├── weather/
│   ├── satellite/
│   └── infrastructure/
├── processed/
│   ├── rasters/
│   ├── vectors/
│   ├── features/
│   ├── hazard/
│   └── exposure/
└── validation/
    ├── historical_events/
    └── metrics/

# S2 — Hazard, Exposure, Vulnerability & Risk Modeling

## S2.1 Modeling philosophy

The first version will prioritize transparent, auditable geospatial calculations. Machine learning will be added only where it improves validation or provides a clear modeling advantage. The project will not use ML merely for branding.

## S2.2 Hazard families

| Hazard | Inputs | Output |
| --- | --- | --- |
| Wind | Cyclone center, intensity, storm parameters, distance | Spatial wind-speed / wind-hazard surface |
| Rainfall | Forecast precipitation, historical rainfall | Cumulative rainfall and anomaly hazard |
| Coastal surge | Scenario surge height, elevation, coast proximity | Potential inundation screening surface |
| Rainfall flooding | Rainfall, terrain, low-lying areas, drainage/flow proxies | Potential flood pathway / inundation surface |

## S2.3 Wind model

A first-pass wind-field model will transform cyclone intensity and geometry into a spatial wind hazard surface. The exact formulation and coefficients must be documented with sources and sensitivity testing. The model should expose assumptions such as maximum wind, radius of maximum winds and decay with distance.

Inputs:
Vmax, cyclone center, time, optional Rmax / storm geometry

Output:
wind_speed(x,y,t)
wind_hazard(x,y,t)

Validation:
compare reconstructed track/intensity against IBTrACS;
perform sensitivity analysis on storm-radius assumptions.

## S2.4 Rainfall hazard

Rainfall will be evaluated using both absolute accumulation and historical context. Features include 24-hour, 48-hour and 72-hour accumulation where available, plus percentile/anomaly features derived from historical rainfall.

rain_24h
rain_48h
rain_72h
historical_percentile
rainfall_anomaly
extreme_rain_flag

## S2.5 Coastal surge / inundation screening

The hackathon MVP will use scenario-based inundation screening rather than claiming full operational hydrodynamic surge modeling. A modeled water level is compared against terrain elevation and then constrained using coastal connectivity and supporting water-history/land-cover features where practical.

scenario_surge_height
        ↓
terrain elevation comparison
        ↓
coastal connectivity filter
        ↓
potential inundation
        ↓
depth / severity proxy

Future productionization can replace or augment this screening model with a calibrated hydrodynamic model using bathymetry, tides, wind stress and appropriate coastal/ocean boundary conditions.

## S2.6 Rainfall-to-damage pathway

The rainfall pathway model identifies areas where intense precipitation is likely to concentrate or persist. The initial model uses rainfall accumulation, elevation, slope/terrain derivatives, flow-accumulation proxies, land cover and historical water occurrence.

rainfall
  + terrain
  + low elevation
  + flow concentration
  + historical water tendency
        ↓
potential flood pathway
        ↓
asset intersection

## S2.7 Exposure engine

Hazard surfaces are intersected with population and infrastructure layers. Exposure is measured separately from hazard so the system can explain whether a high-risk area is high-risk because of physical intensity, concentration of people/assets, or both.

- Population exposure: population intersecting each risk class.

- Road exposure: length or critical segments intersecting hazard zones.

- Hospital exposure: facilities intersecting hazard zones plus accessibility analysis.

- Power exposure: substations/plants/other mapped assets intersecting hazard zones.

- Shelter exposure: shelters intersecting hazard zones or becoming inaccessible.

## S2.8 Vulnerability model

Vulnerability represents susceptibility and functional consequence rather than merely physical hazard. Features can include elevation, land-cover type, historical water occurrence, asset criticality, population dependence, road redundancy, hospital accessibility and scenario depth/wind.

## S2.9 Composite risk

The initial conceptual formulation is:

Risk = Hazard × Exposure × Vulnerability

All components should be normalized to a documented scale before multiplication. Any weighting or aggregation across multiple hazards must be explicitly documented and calibrated where validation data permits. Initial class boundaries are provisional until validated.

## S2.10 Asset-level feature schema

asset_id
asset_type
latitude
longitude
elevation_m
distance_to_coast_km
land_cover
hazard_wind
rainfall_24h
rainfall_48h
surge_exposure
flood_exposure
population_dependence
criticality
accessibility
vulnerability_score
risk_score
risk_class
scenario_id
timestamp

# S3 — AI / Gemini Intelligence Layer

## S3.1 Role boundary

Gemini is an intelligence and communication layer over grounded data. It should not independently calculate authoritative hazard scores, fabricate missing data or override deterministic risk-engine results.

## S3.2 Core Gemini capabilities

| Capability | Input | Output |
| --- | --- | --- |
| Situation brief | Current structured risk state + relevant imagery | Concise disaster-management briefing |
| Explainability | Model features and risk record | Grounded explanation of why an area/asset is flagged |
| Natural-language query | User question | Tool calls + grounded answer |
| Scenario interpretation | Baseline and scenario outputs | Comparison and consequence explanation |
| Advisory generation | Approved action + risk facts | Audience-specific advisory |
| Report generation | Validated model outputs | Structured incident/pre-landfall report |

## S3.3 Tool-calling architecture

User
 ↓
Gemini
 ↓
Intent recognition
 ↓
Approved tool call
 ├── get_current_risk()
 ├── get_asset_exposure()
 ├── run_scenario()
 ├── get_hospitals()
 ├── get_roads()
 ├── get_shelters()
 ├── get_power_assets()
 ├── get_validation()
 └── generate_advisory()
 ↓
Validated structured result
 ↓
Gemini explanation
 ↓
User

## S3.4 Grounding rules

- Every numerical claim must originate from a tool/data result or a clearly labeled assumption.

- Gemini must distinguish observed, forecast, modeled and simulated information.

- Gemini must not invent infrastructure locations.

- Gemini must not silently change risk thresholds.

- Gemini-generated actions must reference the underlying risk facts.

- The UI should expose the source/time for important forecast and model facts.

## S3.5 Example natural-language interaction

Officer:
“Which hospitals could lose road access?”

Gemini:
1. Calls get_hospitals()
2. Calls get_road_access_risk()
3. Receives structured results
4. Explains:
   - hospital
   - affected access route
   - hazard cause
   - confidence/uncertainty
   - recommended preparedness action

# S4 — Anticipatory Action & Decision Engine

The action engine converts risk and criticality into a prioritized list of preparedness measures. It is a decision-support layer, not an autonomous emergency command system.

## S4.1 Action categories

- Evacuation preparation / zone prioritization.

- Emergency shelter readiness.

- Medical supply and personnel pre-positioning.

- Power infrastructure inspection, backup or protective preparation.

- Road/bridge monitoring and potential closure planning.

- Rescue-team staging.

- Public warning preparation.

- Parametric insurance trigger simulation.

## S4.2 Priority scoring

A provisional priority model can combine risk, asset criticality, population impact and time sensitivity:

Priority = f(Risk, Criticality, Population Impact, Time Sensitivity)

The exact normalization and weighting must be validated through scenario testing. The engine should return the contributing factors so authorities can understand why an action appears near the top.

## S4.3 Parametric insurance simulation

The platform will support configurable threshold rules for demonstration purposes. Example trigger dimensions include rainfall, wind or surge. The system will display threshold status and estimated exposure; it will not claim to determine contractual coverage.

Trigger definition
  ↓
Current/scenario value
  ↓
Threshold comparison
  ↓
Trigger status
  ↓
Eligible exposure estimate
  ↓
Simulation report

# S5 — Command Dashboard & User Experience

## S5.1 Design principle

The interface should look and behave like an operational disaster-management decision system rather than a generic AI dashboard. The most important information must be visible within seconds.

## S5.2 Dashboard modules

| Module | Purpose | Key elements |
| --- | --- | --- |
| Command Center | Overall situation | Cyclone state, risk, exposed population, top actions |
| Risk Map | Spatial analysis | Hazard/exposure layers, legend, time slider |
| Cyclone Scenario | Storm evolution | Track, forecast snapshots, landfall window |
| Infrastructure | Asset risk | Roads, hospitals, power, shelters |
| What-if Simulator | Scenario analysis | Wind/rain/surge/track changes |
| AI Copilot | Natural-language interaction | Questions, explanations, reports |
| Anticipatory Actions | Decision support | Prioritized action cards |
| Alerts | Communication | Authority-specific advisories |
| Insurance | Parametric simulation | Threshold status and exposure |
| Validation | Trust | Prediction vs observation metrics |

## S5.3 Map layers

- Cyclone track and historical/replayed time state.

- Wind hazard.

- Rainfall hazard.

- Potential surge/inundation.

- Rainfall flood pathway.

- Population exposure.

- Roads and bridges.

- Hospitals.

- Power infrastructure.

- Shelters.

- Risk classes.

# S6 — Backend, APIs, Database & Geospatial Services

## S6.1 Recommended technology architecture

| Layer | Candidate technology | Purpose |
| --- | --- | --- |
| Frontend | React / Next.js | Operational dashboard and maps |
| Map rendering | MapLibre/Deck.gl or equivalent | Interactive geospatial visualization |
| Backend | FastAPI / Python | API and orchestration |
| Geospatial | GeoPandas, Rasterio, Shapely | Vector/raster processing |
| GEE | Earth Engine Python API | Satellite/geospatial computation |
| ML | scikit-learn / LightGBM if justified | Optional impact/vulnerability models |
| Database | PostgreSQL + PostGIS | Assets, scenarios, risk outputs |
| Cache/queue | Redis / lightweight task queue if needed | Long-running jobs |
| AI | Gemini API | Grounded reasoning, tool calling, advisory generation |
| Deployment | Cloud Run / equivalent | Containerized backend |

## S6.2 Service boundaries

api/
├── cyclone
├── weather
├── satellite
├── hazard
├── exposure
├── risk
├── scenario
├── actions
├── alerts
├── insurance
├── validation
└── copilot

## S6.3 Core entities

- CycloneEvent

- ForecastSnapshot

- Scenario

- RasterLayer

- InfrastructureAsset

- PopulationCell / ExposureAggregate

- HazardResult

- RiskResult

- ActionRecommendation

- Advisory

- InsuranceTrigger

- ValidationRun

## S6.4 Scenario object

scenario_id
event_id
created_at
forecast_timestamp
wind_multiplier
rainfall_multiplier
surge_height_m
track_offset
model_version
status
results_location

# S7 — Validation, Calibration, Testing & Uncertainty

## S7.1 Validation philosophy

The system must distinguish between model accuracy, data accuracy and operational usefulness. A strong-looking map is not evidence of correctness.

## S7.2 Validation hierarchy

Level 1: Data integrity
Level 2: Spatial correctness
Level 3: Hazard validation
Level 4: Exposure validation
Level 5: Risk calibration
Level 6: Action usefulness
Level 7: End-to-end historical replay

## S7.3 Metrics

| Component | Metrics |
| --- | --- |
| Flood extent | IoU, precision, recall, F1, area difference |
| Classification | Precision, recall, F1, confusion matrix, calibration |
| Risk score | Calibration, rank correlation where appropriate, Brier score if probabilistic |
| Cyclone track | Track error / distance error by forecast horizon |
| Asset exposure | Precision/recall of exposed asset identification |
| Scenario stability | Monotonicity and sensitivity checks |
| System | Latency, failure rate, API success rate |

## S7.4 Scenario sanity checks

- Increasing rainfall should not reduce rainfall-related hazard without a documented nonlinear mechanism.

- Increasing surge height should not shrink inundation under the same terrain assumptions.

- Moving the cyclone away from the AOI should generally reduce direct hazard there.

- An asset outside a hazard zone should not be classified as exposed unless another hazard explains it.

- Risk explanations must correspond to actual feature values.

## S7.5 Uncertainty representation

Instead of false precision, the system should provide scenario ranges and confidence indicators. Example: lower/base/upper surge scenarios or multiple forecast-track scenarios. Assets affected across multiple scenarios can be marked as robust/high-confidence priorities.

Scenario A: lower
Scenario B: baseline
Scenario C: upper

For each asset:
affected_in_A
affected_in_B
affected_in_C
scenario_coverage = count / total

# S8 — Security, Reliability, Governance & Responsible AI

## S8.1 Security

- Keep API keys and Gemini credentials server-side.

- Use environment variables or managed secrets.

- Validate all tool parameters.

- Rate-limit public endpoints.

- Separate demo/admin functions from public advisory functions.

- Log tool calls without exposing sensitive credentials.

## S8.2 Responsible AI

- Clearly distinguish forecast, observation, model output and AI-generated interpretation.

- Provide source timestamps for high-impact information.

- Avoid unsupported certainty language.

- Require human review for official emergency dispatch in the prototype.

- Record model version and scenario assumptions.

- Do not infer protected personal attributes.

## S8.3 Failure behavior

If a source is unavailable, the system should degrade gracefully and clearly indicate stale/missing information. Gemini should not fill data gaps with invented facts.

DATA SOURCE FAILURE
      ↓
mark source unavailable
      ↓
use last valid observation if policy allows
      ↓
display timestamp / stale indicator
      ↓
disable affected prediction or label it
      ↓
continue unaffected modules

# S9 — Deployment, Observability & Productionization

## S9.1 Deployment target

The hackathon deployment should use containerized services and a managed cloud runtime where practical. Google Cloud is a natural fit because the challenge already uses Google Earth Engine and Gemini, but the design should keep application code modular.

## S9.2 Environment separation

local
  ↓
development
  ↓
staging/demo
  ↓
production-like demo

## S9.3 Observability

- Request latency.

- GEE job duration/failure.

- Weather ingestion status.

- Gemini tool-call success/failure.

- Scenario execution time.

- Map tile/data loading errors.

- Model version and scenario ID for every result.

# S10 — Demo Scenario, Evaluation Strategy & Presentation

## S10.1 Demo narrative

The demo should tell a story, not walk through every technical feature. The core narrative is: a cyclone is approaching; the system receives evolving information; localized risk emerges; the system identifies what is exposed; authorities simulate worse/better scenarios; Gemini explains the situation; and anticipatory actions are prioritized before landfall.

T−36h → early warning
T−24h → risk grows / exposure becomes clearer
T−12h → critical assets and population prioritized
T−6h  → action plan and advisories
LANDfall → compare with observed evidence
POST   → validation dashboard

## S10.2 Five-minute demo script

- Open Command Center and introduce Cyclone Michaung replay.

- Move time slider to an early pre-landfall snapshot.

- Show cyclone track, rainfall and risk evolution.

- Open Risk Map and toggle flood/surge/wind layers.

- Select a high-risk ward and show population + infrastructure exposure.

- Ask Gemini: “Why is this area high risk?”

- Ask: “Which hospitals could lose road access?”

- Open What-if Simulator and increase rainfall/surge.

- Show newly affected assets and changed action priorities.

- Generate an authority-specific advisory.

- Open Validation and compare predicted flood exposure with satellite evidence.

- Close with the central value proposition: act before impact.

## S10.3 Judge-facing differentiators

- Anticipatory action rather than post-disaster visualization.

- Real Earth-observation data rather than purely synthetic maps.

- Historical-event replay for validation.

- Explicit separation of deterministic risk calculation and generative AI.

- Scenario/what-if simulation.

- Infrastructure-level impact intelligence.

- Uncertainty-aware prioritization.

- Authority-specific advisory generation.

# S11 — Documentation, Repository & Final Deliverables

## S11.1 Repository structure

PRAVAAH-AI/
├── README.md
├── docs/
│   ├── 00_master_document.md
│   ├── architecture/
│   ├── adr/
│   ├── data/
│   ├── models/
│   ├── api/
│   ├── validation/
│   ├── deployment/
│   └── demo/
├── backend/
│   ├── api/
│   ├── services/
│   ├── models/
│   ├── geospatial/
│   ├── risk/
│   ├── scenario/
│   └── copilot/
├── frontend/
├── gee/
├── ml/
├── data/
├── scripts/
├── tests/
├── notebooks/
├── configs/
└── deployment/

## S11.2 Architecture Decision Records

- ADR-001: Why GEE is the satellite/geospatial computation backbone.

- ADR-002: Why deterministic hazard/risk logic is separated from Gemini.

- ADR-003: Why Sentinel-1 is prioritized for flood evidence.

- ADR-004: Why Michaung is used as the initial historical replay.

- ADR-005: Why scenario-based surge is used in the MVP.

- ADR-006: Why ML is optional and validation-driven.

- ADR-007: Why human review is retained for official dispatch.

- ADR-008: Why uncertainty is exposed rather than hidden.

## S11.3 Final artifacts

- Working web dashboard.

- Backend/API service.

- GEE processing scripts.

- Risk/hazard engine.

- Scenario simulator.

- Gemini copilot/tool layer.

- Data registry and data dictionary.

- Validation notebook/results.

- Architecture diagram.

- System/data-flow diagram.

- README and setup instructions.

- Demo video or presentation.

- Hackathon PPT.

- Known limitations and future roadmap.

# S12 — Implementation Roadmap, Team Roles & Definition of Done

## S12.1 Build sequence

| Stage | Primary outcome | Gate |
| --- | --- | --- |
| S0 | Problem + architecture lockdown | Scope and boundaries frozen |
| S1 | Data registry + AOI + event | Datasets reproducible |
| S2 | Hazard/exposure/risk engine | Maps and scores generated |
| S3 | Gemini copilot | Grounded tool calls work |
| S4 | Action engine | Priority actions generated |
| S5 | Dashboard | End-to-end UI usable |
| S6 | Backend/API integration | Services connected |
| S7 | Validation | Metrics and sanity checks documented |
| S8 | Security/governance | Secrets and failure handling ready |
| S9 | Deployment | Stable hosted demo |
| S10 | Demo/pitch | Narrative rehearsed |
| S11 | Documentation | All artifacts complete |

## S12.2 Definition of Done

- A fresh developer can understand the architecture from the repository.

- The historical replay can be reproduced from documented inputs.

- Every risk output can be traced to source features.

- Gemini answers use tool-grounded values.

- Scenario changes produce measurable model changes.

- Validation results are visible and honest.

- Missing data produces warnings rather than hallucinated values.

- The dashboard can demonstrate the complete pre-landfall workflow.

- All external data sources and assumptions are documented.

- The final presentation accurately represents what is implemented versus simulated.

## S12.3 Suggested team workstreams

| Workstream | Responsibilities |
| --- | --- |
| Geospatial / GEE | Satellite ingestion, raster processing, terrain, flood evidence |
| ML / Risk | Hazard features, vulnerability, scoring, calibration, validation |
| Backend | APIs, PostGIS, scenario engine, orchestration |
| AI / Gemini | Tool schemas, grounding, prompts, advisory generation |
| Frontend / UX | Dashboard, maps, scenario UI, accessibility |
| Research / Documentation | Sources, assumptions, ADRs, metrics, PPT/demo |

# Appendix A — Data Registry Template

| Field | Description |
| --- | --- |
| dataset_id | Internal unique identifier |
| name | Human-readable dataset name |
| provider | Organization/provider |
| source_url | Official source |
| collection_id | GEE collection/API identifier |
| spatial_resolution | Nominal spatial resolution |
| temporal_coverage | Available period |
| update_frequency | Daily/hourly/etc. |
| license | Usage/license notes |
| purpose | Why the project uses it |
| preprocessing | Operations applied |
| validation_role | Prediction input or ground truth |
| version | Dataset/model version |
| last_verified | Date verified |

# Appendix B — Risk / Feature Schema

{
  "scenario_id": "...",
  "timestamp": "...",
  "location": {
    "lat": 0.0,
    "lon": 0.0
  },
  "hazard": {
    "wind_speed_kmh": 0.0,
    "rainfall_24h_mm": 0.0,
    "rainfall_48h_mm": 0.0,
    "surge_height_m": 0.0,
    "flood_exposure": 0.0
  },
  "exposure": {
    "population": 0,
    "road_km": 0.0,
    "hospital_count": 0,
    "power_asset_count": 0,
    "shelter_count": 0
  },
  "vulnerability": {
    "terrain": 0.0,
    "criticality": 0.0,
    "accessibility": 0.0,
    "historical_water": 0.0
  },
  "risk": {
    "score": 0.0,
    "class": "..."
  },
  "uncertainty": {
    "scenario_coverage": 0.0,
    "confidence": "..."
  },
  "model_version": "..."
}

# Appendix C — API Contract Outline

| Endpoint | Purpose |
| --- | --- |
| GET /events | List cyclone events |
| GET /events/{id}/track | Return cyclone track |
| GET /risk | Return risk surface/aggregates |
| GET /assets | Query infrastructure |
| GET /assets/{id}/risk | Asset-level risk |
| POST /scenario | Create a what-if scenario |
| GET /scenario/{id} | Return scenario results |
| GET /actions | Return prioritized actions |
| POST /advisory | Generate grounded advisory |
| GET /validation/{id} | Return validation metrics |
| POST /copilot/query | Natural-language grounded query |

# Appendix D — Gemini Prompt & Tool-Calling Contract

System-level Gemini instructions should establish that the model is a disaster-intelligence assistant operating over tool-provided structured data. It must never invent numerical values or override the risk engine.

CORE RULES

1. Use tools for current/project data.
2. Never invent asset locations or model values.
3. Distinguish observed / forecast / modeled / simulated.
4. Cite source timestamp when available.
5. Explain risk using returned features.
6. If information is missing, say it is missing.
7. Treat official human approval as required for dispatch.
8. Never change thresholds without an explicit scenario request.
9. Return structured output before natural-language explanation where applicable.

Recommended tool response objects should contain source, timestamp, model_version, scenario_id and confidence/uncertainty fields so the LLM has the context needed to communicate responsibly.

# Appendix E — Validation Metrics

| Metric | Formula/meaning | Use |
| --- | --- | --- |
| IoU | Intersection over Union | Flood/inundation overlap |
| Precision | TP / (TP + FP) | False-positive control |
| Recall | TP / (TP + FN) | Missed-impact control |
| F1 | Harmonic mean of precision and recall | Balanced classification |
| Area difference | Predicted area vs observed area | Flood footprint magnitude |
| Track error | Spatial distance between predicted/replayed and reference track | Cyclone path evaluation |
| Brier score | Squared probabilistic error | If calibrated probabilities are used |
| Calibration | Predicted risk vs observed frequency | Trustworthiness of probabilities |

# Appendix F — Known Limitations & Future Scope

## Known MVP limitations

- Scenario-based surge is a screening model, not a full operational hydrodynamic simulation.

- OpenStreetMap infrastructure completeness varies by geography.

- Forecast inputs have inherent uncertainty and may differ from historical best-track observations.

- Satellite observations can have temporal gaps and processing latency.

- Population surfaces are modeled estimates rather than live population counts.

- Historical validation cannot prove future operational performance.

- Insurance logic is a simulation and not a legal/contractual determination.

## Future production scope

- Coupled hydrodynamic storm-surge and coastal inundation modeling.

- Assimilation of official operational meteorological feeds.

- Higher-resolution local drainage and urban flood models.

- Utility-owned infrastructure datasets.

- Real-time sensor/IoT integration.

- Probabilistic ensemble forecasting.

- Automated satellite-change detection pipelines.

- Multi-hazard cascading failure modeling.

- Formal disaster-management workflow integration.

- Calibrated parametric insurance products with insurers.

# Master Architecture — Final Reference

┌───────────────────────────────────────────────────────────┐
│                       DATA SOURCES                        │
│ GEE • Weather • IBTrACS • OSM • Population • Official    │
└───────────────────────────┬───────────────────────────────┘
                            ↓
┌───────────────────────────────────────────────────────────┐
│                 DATA FUSION & QUALITY                     │
│ normalization • metadata • temporal/spatial alignment    │
└───────────────────────────┬───────────────────────────────┘
                            ↓
┌───────────────────────────────────────────────────────────┐
│                     HAZARD ENGINE                         │
│ wind • rainfall • surge scenario • flood pathways        │
└───────────────────────────┬───────────────────────────────┘
                            ↓
┌───────────────────────────────────────────────────────────┐
│                    EXPOSURE ENGINE                        │
│ population • roads • hospitals • power • shelters        │
└───────────────────────────┬───────────────────────────────┘
                            ↓
┌───────────────────────────────────────────────────────────┐
│              VULNERABILITY + RISK ENGINE                  │
│ hazard × exposure × vulnerability • criticality           │
└───────────────────────────┬───────────────────────────────┘
                            ↓
┌───────────────────────────────────────────────────────────┐
│                    SCENARIO ENGINE                        │
│ track • rain • wind • surge • uncertainty / what-if       │
└───────────────────────────┬───────────────────────────────┘
                            ↓
┌───────────────────────────────────────────────────────────┐
│                 ANTICIPATORY ACTION                      │
│ evacuation • shelters • medical • power • roads          │
└───────────────────────────┬───────────────────────────────┘
                            ↓
┌───────────────────────────────────────────────────────────┐
│                  GEMINI INTELLIGENCE                      │
│ explain • query • compare • summarize • advise            │
└───────────────────────────┬───────────────────────────────┘
                            ↓
┌───────────────────────────────────────────────────────────┐
│                COMMAND DASHBOARD / ALERTS                 │
│ maps • copilot • actions • reports • validation            │
└───────────────────────────┬───────────────────────────────┘
                            ↓
┌───────────────────────────────────────────────────────────┐
│                 HISTORICAL VALIDATION                     │
│ predicted impact ↔ observed satellite / event evidence   │
└───────────────────────────────────────────────────────────┘

END OF MASTER DOCUMENT